# LHB MMS — UAT Sign-Off Form: RCI

System: LHB MMS (Internal staff web application — replacing legacy SIS / Informix system)
Module: RCI — Resort Condominiums International (3 functions, menu at /rci; permission: RESORTS_SETUP)
Environment: Test / UAT — http://199.1.1.32
Data scope: 17,915 RCI enrolments · 105 RCI weeks (2026–2027) · 774 bulk-banked weeks across 12 units at 3 resorts

## Instructions

Section 1 — general behaviour of the module.
Section 2 — for each function, tick every action you were able to perform successfully. n/a means the function does not offer that action.
Section 3 — confirm the data migrated from SIS is complete and accurate. This has its own sign-off block, separate from the functional one.

Note anything that did not work in the Remarks column, and sign at the bottom to confirm acceptance.

## 1. Access & General Behaviour

| # | Function | Pass | Fail | Remarks |
| --- | --- | --- | --- | --- |
| 1.1 | RCI appears in the sidebar for permitted departments only | ☐ | ☐ |  |
| 1.2 | Landing page lists the 3 functions | ☐ | ☐ |  |
| 1.3 | Add / Edit / Delete buttons are hidden for users without the matching permission | ☐ | ☐ |  |
| 1.4 | Every add / edit / delete gives a clear success or failure message | ☐ | ☐ |  |
| 1.5 | Delete always asks for confirmation first | ☐ | ☐ |  |
| 1.6 | Actions are refused with a clear reason when they would clash with Resorts Setup records | ☐ | ☐ |  |

## 2. Function Checklist

| # | Function | Search | Display | Add | Edit | Delete | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | RCI Enrolment | ☐ | ☐ | ☐ | ☐ | ☐ |  |
| 2 | RCI Weekly Interval | n/a | ☐ | ☐ | n/a | ☐ |  |
| 3 | RCI Bulk Bank | n/a | ☐ | ☐ | ☐ | ☐ |  |

How each function reads:

- Fn 1 — one record per enrolment. An agreement may hold more than one. The product, membership no. and agreement no. cannot be changed after adding; correcting them means deleting and re-adding.

- Fn 2 — weeks are added and deleted a whole year at a time, generated from the year alone. There is no edit: correcting a year means deleting and re-adding it. The year is chosen from a dropdown, so there is no search.

- Fn 3 — a whole-year grid for one resort, unit and year, all chosen from dropdowns. Add = bank a week (set a season), Edit = change a week's season, Delete = clear a week, or the whole year.

## 2b. Additional Actions

| # | Additional action | Confirmed | Remarks |
| --- | --- | --- | --- |
| 1 | Membership no. and agreement no. link back to Member and Agreement detail | ☐ |  |
| 1 | The RCI card on Agreement Detail shows the current enrolment (read-only) | ☐ |  |
| 2 | Generate a whole year's weeks from the year alone | ☐ |  |
| 2 | A year with weeks banked in fn 3 cannot be deleted | ☐ |  |
| 3 | Delete year clears a unit's whole year for re-entry | ☐ |  |
| 3 | Banking and clearing weeks adjusts the resort availability figures correctly | ☐ |  |
| 3 | Weeks that cannot be banked are refused with a reason naming the function to fix it in | ☐ |  |

## 3. Data Migration Verification — SIS (Informix) → LMMS

Confirms that the RCI data carried over from SIS is complete and accurate. Complete this against the final data refresh before go-live.

Data refresh being verified (date of the SIS export): ____________________

### 3a. Data completeness and accuracy by function

For each function, check the records you rely on and confirm they came across from SIS. Tick Complete if nothing you expected to find is missing, and Accurate if the values shown match SIS.

| # | Function | Complete | Accurate | Remarks |
| --- | --- | --- | --- | --- |
| 3.1 | RCI Enrolment — enrolment details, names, address, fees, status | ☐ | ☐ |  |
| 3.2 | RCI Weekly Interval — the week calendar for 2026 and 2027 | ☐ | ☐ |  |
| 3.3 | RCI Bulk Bank — banked weeks and their season colours | ☐ | ☐ |  |

When checking, please look particularly for:

- Each enrolment sitting on the correct membership and agreement, with the right member name — and an agreement that holds more than one enrolment showing all of them.

- Season colours — SIS time-colour 1 = Blue, 2 = White, 3 = Red.

- Resort availability — this should already have the banked weeks deducted, and must not be double-counted.

- Dates shifted by a day anywhere on screen.

IT will separately reconcile the record counts of every migrated table against SIS as part of the data refresh, so testers do not need to count records.

### 3b. Deliberate scope decisions — please acknowledge

These are intentional differences between SIS and LMMS, agreed during the build. Please tick to confirm each is understood and accepted, so they are not later raised as migration defects.

| # | Decision | Accepted |
| --- | --- | --- |
| 3.4 | The RCI week calendar was carried over from 2026 onwards only — 1,846 pre-2026 weeks were not migrated. Those older years are also where every data fault in SIS sits (24 weeks with no dates, 213 with a mismatched Saturday pair, a gap at 2021). Nothing from 2026 onwards deviates. | ☐ |
| 3.5 | Bulk bank was carried over for check-in dates from 2026 onwards only — 774 of 35,931 records. Weeks already used or expired were left behind. | ☐ |
| 3.6 | The RCI week calendar currently ends at 2027. Later years must be generated in fn 2 before they can be banked in fn 3. | ☐ |
| 3.7 | Legacy audit columns are not carried over — create/modify user and date, and lock-status columns, are dropped, along with the batch number, the print / reprint block and the old RCI number. Both parts of the second name are kept; only the pre-joined version of it is dropped. | ☐ |
| 3.8 | The bulk bank status field is carried over but not shown on screen, and cannot be changed in LMMS. Its meaning in SIS is undocumented; it will be surfaced if the future booking module needs it. | ☐ |
| 3.9 | 1,879 terminated LHC agreements have no RCI enrolment record. SIS does not retain enrolments for terminated agreements, so those agreements read "No RCI enrolment on record". A copy of the RCI values previously held on those agreements has been archived outside the system. | ☐ |
| 3.10 | Source data errors were carried over as-is, not silently corrected — 8 enrolments carry a renewal date and 6 an expiry date before 1970 (legacy keying errors), and the resort code on an enrolment is free text in SIS (1704, L.COVE, LCS all appear alongside proper codes). These are visible so they can be corrected properly. | ☐ |
| 3.11 | 6 enrolments did not match any agreement or member (a branch-code typo, a product-code typo, a placeholder membership, a wrong membership, a junk test row and one on a retired product). These were corrected in SIS on 03-Sep-2026 and should now resolve to zero — please confirm no such records remain while checking item 3.1. | ☐ |
| 3.12 | Banked weeks on units that are no longer RCI-qualified were kept, not dropped (205 records on CP-PBR 3205/3206 and 3227/3228, and L-10024 A8). They remain visible and can be cleared, but no new weeks can be banked on those units. | ☐ |
| 3.13 | Corrections to migrated data must be made in SIS and re-exported, not keyed in LMMS, for as long as the data refresh is still being run — a refresh re-imports from SIS and would overwrite an on-screen correction. Note also that an enrolment cannot be re-pointed at another agreement in LMMS: correcting the agreement key means deleting and re-adding the record. | ☐ |

## Notes for testers

- RCI Enrolment is now the only place RCI data can be changed. The RCI card on Agreement Detail is read-only for every user, including IT — please confirm this is acceptable to Member Services.

- Renewal and expiry dates are information only. Members renew directly with RCI; the system raises no alerts and takes no action on them.

- RCI Weekly Interval (fn 2) must be set up before a year can be banked in fn 3.

- RCI Bulk Bank shares resort availability with Resorts Setup functions 5 and 6. After testing, please confirm the Resorts Availability chart still shows sensible balance nights.

- Data errors in migrated records belong in section 3, not as functional failures.

## Overall Assessment

| Functions tested | ______ of 3 |
| --- | --- |
| Outstanding issues to resolve before go-live |  |

_______________________________________________________________________________

_______________________________________________________________________________

_______________________________________________________________________________

## Data Migration Acceptance (Section 3)

I confirm that the RCI data migrated from SIS into LMMS has been checked and is complete and accurate, and that the scope decisions listed in section 3b are understood and accepted.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| User / Department Head (Resort Operations) |  |  |  |
| User / Department Head (Member Services) |  |  |  |
| IT / Project Owner |  |  |  |

Data Migration Result: ☐ Accepted ☐ Accepted with conditions ☐ Rejected — re-migration required

## Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| User / Department Head (Resort Operations) |  |  |  |
| User / Department Head (Member Services) |  |  |  |
| IT / Project Owner |  |  |  |
| Management Approval |  |  |  |

UAT Result: ☐ Accepted ☐ Accepted with conditions ☐ Rejected

LHB MMS — RCI UAT sign-off. Reference: system module documentation (CLAUDE.md).