# Recommended Production Hosting for LMMS (24-09-26)

Put production on a higher-spec VPS, not an on-prem server. Make pre-production a second, smaller VPS with the same provider. Keep your PC for development and the on-prem test server as staging and the backup destination. The goal is four environments now and three after go-live, not four permanent servers.

Target setup

| Environment | Where | Size | Purpose |
| --- | --- | --- | --- |
| Dev | Your PC | — | Build and unit test |
| Staging | On-prem test server (199.1.1.32) | As is | Integration tests, Informix refresh rehearsals, and offsite backup target |
| Pre-prod / UAT | VPS, same provider as prod | About 2 vCPU / 4 GB | UAT now, release rehearsal after go-live, warm standby for disaster recovery |
| Production | VPS | About 4 vCPU / 8 GB / 100–160 GB SSD | Live |

After go-live, UAT and pre-prod become one environment. A separate UAT box and pre-prod box for about 50 internal users would double the cost for very little benefit.

Why a VPS rather than an on-prem server for production

- Scale. About 32k members and 34k agreements is a small database, probably under 5 GB, with a few dozen staff. It doesn't justify buying hardware.

- Cost. About RM21k up front for on-prem, plus a UPS, cooling, a backup device, Windows licences and a hardware refresh every 4–5 years. A VPS costs a few hundred ringgit a month and needs no capital spend.

- Risk. On a VPS, a failed disk or power supply is the provider's problem. On-prem, it's yours, possibly at 2 a.m. during AMC billing.

- Your team already knows the stack. The VPS build (nginx, PM2, PostgreSQL on Windows) is done and documented in doc/vps-setup-guide.html. Production would repeat that recipe on a bigger plan.

On-prem would win if any of these is true:

- Management or policy requires that member data (IC numbers, addresses) never sits with a third party. Shinjiru is Malaysian-hosted, so data residency is covered, but check your PDPA stance.

- You already have a proper server room with UPS, and IT staff who will patch and monitor the server.

- The system must be reachable only from the office LAN, with no internet exposure at all.

If none of these apply, go with the VPS.

Pre-prod: match the configuration, not the capacity

Pre-prod exists so that a release that works there also works in production. That depends on the same OS, PostgreSQL version, nginx config, PM2 setup and deploy script, not on the same number of CPUs. A half-size VPS is enough, and it saves roughly 40–50% compared with mirroring the production spec.

It also gives you disaster recovery at no extra cost. If production fails, restore the latest backup onto pre-prod and point the DNS at it. That's a recovery time of a few hours without paying for a standby server.

Security baseline for production (not optional)

- Don't leave the app open to the whole internet. Allow only your office's static IP at the VPS firewall, or put it behind a VPN (WireGuard or Tailscale) if staff work remotely. This is the most effective single control.

- RDP and PostgreSQL (5432) must never be publicly reachable. Allow them only from the VPN or the office IP.

- Use HTTPS only, and set COOKIE_SECURE=true in production (it's false on the HTTP test server).

- Give each environment its own secrets. Production needs a new JWT_SECRET and database passwords that no other environment shares. The current JWT secret is the example value from CLAUDE.md.

- Use least-privilege database users. The app keeps running as lhb_app, and postgres is used only for migrations, as it is today.

- Stay patched: a monthly Windows Update window, plus Node and PostgreSQL minor-version updates.

- Add login MFA before go-live. This is a small change on top of your existing single-session auth.

- Production data in non-production environments. If you refresh pre-prod from production, it will hold real IC numbers. Either mask them, or restrict and log who can access pre-prod.

Backups and recovery

- Production needs more than a nightly pg_dump. A nightly dump can lose up to a day of invoices, cancellations and status changes. Add PostgreSQL WAL archiving (point-in-time recovery), which brings potential data loss down to about 15 minutes.

- Keep the pull-to-test-server pattern you already have. Backups end up physically separate from production, at a different site and with a different provider.

- Do a restore drill every quarter, restoring onto pre-prod. That also exercises the disaster-recovery path.

Getting more for your money

- Build once and deploy the same package everywhere. Tag a release in git, build it once, deploy that exact build to pre-prod, and after sign-off deploy the same build to production. Your deploy script already builds locally; it needs a target-environment parameter.

- Right-size after go-live. Start production at 4 vCPU / 8 GB, watch Committed Bytes and PostgreSQL memory for a month, then adjust. On a VPS that's a plan change, not a hardware purchase.

- Think about Linux later, not now. PostgreSQL and Node run leaner on Linux and there's no Windows licence in the price. But all your tooling is PowerShell and WinRM, so switching now would cost more in rework than it saves.

Go-live blockers already on your list

These come from your own notes, and they get more dangerous once a production database exists:

- Retire the truncate-and-reimport importers: RciEnrolment, AmcInvoiceCounter, RciWeek, RciBulkBank, and the setup tables. Run the final refresh first and verify it, then retire them.

- Guard refresh-test-db.ps1 and migrate-table.ps1 so they refuse to run against a production DATABASE_URL.

- Keep both files in step. The root .env and ecosystem.config.js must be changed together on every server (the lesson from 2026-09-23).Top of FormBottom of Form