# LMMS Hosting Plan — Executive Summary

Prepared by: [Your Name], IT Department | Date: 14 July 2026 | For: Management Approval

### The Need

LMMS (our new member management system replacing the legacy Informix system) is on track for completion around July 2027. It needs a proper hosting environment — our current test setup is just an ordinary desktop PC (Windows 10, 8 GB RAM) and is not fit for testing or production.

### Recommendation: A Phased Approach

|  | Phase 1 — Now to go-live | Phase 2 — At go-live (~2027) |
| --- | --- | --- |
| Action | Rent a cloud VPS for development & UAT | Decide: buy an on-premise server or stay on VPS |
| Cost | ~RM28–116 / month | ~RM21,500 one-time (if on-premise) |
| Why | Proper environment now, no capital risk while requirements evolve | Decide with real usage data in hand |

We commit only a small monthly fee now and defer the larger capital decision until the system's true requirements are known.

### Cost Comparison (Total Cost of Ownership)

| Option | 3-Year Total | 5-Year Total |
| --- | --- | --- |
| Cloud VPS (Production + Test) | ~RM5,600 | ~RM9,300 |
| On-premise server (Production + Test) | ~RM24,200 | ~RM26,000 |

*The cloud VPS is far cheaper in the short-to-medium term. An on-premise server only breaks even after 7–9 years — by which time the hardware needs replacing. On-premise's value is data control and in-house ownership, not cost savings.*

*(A serverless option, Vercel, was also evaluated and rejected — unsuitable for this type of application and more costly at ~RM330–560/month.)*

### Key Points

No large upfront cost — Phase 1 is a low, flexible monthly subscription (upgradable anytime).

All users are internal and IT support is in-house.

Data safety: nightly off-site database backups regardless of option chosen.

### Approval Requested

Authorisation to proceed with Phase 1 — subscribe to a cloud VPS for development/UAT, starting at approximately RM28/month. The Phase 2 on-premise decision will be brought back for approval closer to go-live, with firm figures.

Figures are estimates based on current vendor quotations and hardware prices; VPS prices exclude 8% SST.